SPECTRELINK

SOLANA DEV PLATFORM

PHASE 2 — DATA LAYER

▸ PHASE GOALS

Phase 2 brings the persistence and caching layer online. Postgres and Redis are deployed as isolated containers on the data network. No application container has direct access to either — all data access is routed exclusively through the API Gateway, which is the only container bridging the app and data networks.

The data layer must be validated — connections confirmed, credentials verified, bind mounts writing to host filesystem — before Phase 3 application development begins.

## Phase 2 Goals

- Deploy Postgres 16 container with bind mount to host filesystem

- Deploy Redis 7 container with bind mount to host filesystem

- Validate data network isolation — confirm only postgres and redis on data network

- Confirm Postgres accepts authenticated connections with correct credentials

- Confirm Redis responds to commands

- Validate bind mounts are writing data to /home/scrippa/server-data/

▸ COMPLETION STATUS

| COMPONENT | STATUS |
| --- | --- |
| Postgres Container | ✅ Running — port 5432 |
| Redis Container | ✅ Running — PONG confirmed |
| Data Network Isolation | ✅ Validated — only postgres + redis on data network |
| Postgres Auth | ✅ Confirmed — scrippa_admin / spectrelink db |
| Redis Connection | ✅ Confirmed — redis-cli ping returned PONG |
| Bind Mounts | ✅ Writing to /home/scrippa/server-data/ |

▸ TECHNICAL IMPLEMENTATION

## Environment Variables — .env Pattern

Postgres bootstrap credentials are managed via a .env file in the project root. Docker Compose automatically reads this file and substitutes ${VARIABLE} references in the compose file. This keeps credentials out of version control.

.env file location:  /home/scrippa/spectrelink/.env

POSTGRES_USER=scrippa_admin

POSTGRES_PASSWORD=<redacted>

POSTGRES_DB=spectrelink

Critical: .env is listed in .gitignore and never committed to the repository. Credentials are managed directly on the Geekom server. The .env file is entirely separate from Linux environment variables — Docker Compose reads it specifically and it is scoped to the compose project only.

## Postgres — Bootstrap Behavior

When the Postgres container starts for the first time against an empty data directory, it reads the environment variables and bootstraps the database:

- Creates a superuser with the POSTGRES_USER name

- Creates a database named POSTGRES_DB

- Sets authentication password from POSTGRES_PASSWORD

This bootstrap only runs once — on first initialization. If the data directory already contains a Postgres cluster, the environment variables are ignored on subsequent starts. Re-initialization requires wiping the data directory first.

# Wipe and reinitialize (destructive):

sudo rm -rf /home/scrippa/server-data/postgres

sudo mkdir -p /home/scrippa/server-data/postgres

docker compose down postgres && docker compose up -d postgres

## Postgres — Connection Validated

docker exec -it spectrelink-postgres-1 psql -U scrippa_admin -d spectrelink

Database list confirmed via \l command inside psql:

| DATABASE | OWNER | ENCODING |
| --- | --- | --- |
| spectrelink | scrippa_admin | UTF8 |
| postgres | scrippa_admin | UTF8 |

## Redis — Connection Validated

docker exec -it spectrelink-redis-1 redis-cli ping

→ PONG

Redis bind mount: /home/scrippa/server-data/redis → /data (official Redis image data path).

## Bind Mount Paths — Reference

| SERVICE | HOST PATH | CONTAINER PATH |
| --- | --- | --- |
| postgres | /home/scrippa/server-data/postgres | /var/lib/postgresql/data |
| redis | /home/scrippa/server-data/redis | /data |

## Key Lessons — Phase 2

- Postgres bootstrap only runs on first init against an empty data directory — wiping requires full directory removal, not just contents

- .env file is Docker Compose specific — separate from Linux shell environment variables

- Postgres superuser created at init is the admin account — treat it accordingly in Phase 3 (create app-specific users with limited permissions)

- redis-cli ping → PONG is sufficient to confirm Redis health at this stage

- Data network isolation confirmed via docker network inspect — frontend and nginx have zero network path to postgres or redis

▸ NEXT — PHASE 3: APPLICATION LAYER

- Scaffold API Gateway — Fastify + TypeScript, JWT auth

- Refactor Wallet Generator REPL → containerized HTTP app

- Build Coin Launcher container

- Build Liquidity Manager container (Meteora integration)

- Integrate Helius webhooks + WebSocket real-time layer